|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| PB-ID | ID | Task title | Responsible | Estimate(hours) | Status |
| 2 | 1 | Update class diagram, activity diagram/use cases, domain model | Dominika | 3 | Not started |
| 2 | 2 | GUI fxml(just one window with 2 buttons going to the same GUI{sing up creates user in the system}) | Elly | 2 | Not started |
| 2 | 3 | View (javadoc) | Elly | 3 | Not started |
| 2 | 4 | Viewmodel (javadoc) | Bianca | 11 | Not started |
| 2 | 5 | Update model (javadoc) | Dominika | 6 | Not started |
| 2 | 6 | Create rentals database (+ER) | Elly | 2 | Not started |
| 2 | 7 | Test cases | Luis | 3 | Not started |
| 3 | 1 | Update class diagram | Bianca | 3 | Not started |
| 3 | 2 | Update activity diagrams/use cases(if needed) | Bianca | 0.5 | Not started |
| 3 | 3 | Update domain model(if needed) | Bianca | 0.5 | Not started |
| 3 | 4 | GUI fxml | Elly | 1 | Not started |
| 3 | 5 | View + viewmodel (javadoc) | Elly | 3 | Not started |
| 3 | 6 | Model (javadoc) | Luis | 2 | Not started |
| 3 | 7 | Create movie database (+ER) | Luis | 3 | Not started |
| 3 | 8 | Create user database (+ER) | Dominika | 1 | Not started |
| 3 | 9 | Test cases | Dominika | 3 | Not started |
| 7 | 1 | Update activity diagram/use cases(if needed) | Elly | 0.5 | Not started |
| 7 | 2 | GUI fxml | Dominika | 1 | Not started |
| 7 | 3 | View + viewmodel (javadoc) | Luis | 3 | Not started |
| 7 | 4 | Update model (if needed) | Elly | 0.5 | Not started |
| 7 | 5 | Test cases | Bianca | 1.5 | Not started |

Bianca 16.5

Dominika 14

Elly 12

Luis 12