|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| PB-ID | ID | Task title | Responsible | Estimate (hours) | Status |
| 1 | 1 | Update diagrams(domain model + class diagram + er + gr) | Dominika | 1 | Not started |
| 1 | 2 | Update use cases + 1 activity diagram  Test cases | Dominika | 1 | Not started |
| 1 | 3 | View(javadoc + viewController + viewHandler part) | Luis | 2.5 | Not started |
| 1 | 4 | ViewModel(jvadoc + viewmodel + ViewModelFactory part) | Elly | 2.5 | Not started |
| 1 | 5 | Update Model(Javadoc + model) | Dominika | 1 | Not started |
| 1 | 6 | Main method(movie objects in list)  TEST SEP | Elly | 2 | Not started |
| 1 | 7 | Update database with movie data | Bianca | 5 | Not started |
| 4 | 1 | Update class diagram, activity diagram/use cases, domain model | Elly | 3 | Almost Done |
| 4 | 2 | GUI fxml(just one window with 2 buttons going to the same GUI{sign up creates user in the system}) | Elly | 2 | Done |
| 4 | 3 | View(javadoc + viewController + viewHandler part) | Luis | 3 | Almost Done |
| 4 | 4 | ViewModel(jvadoc + viewmodel + ViewModelFactory part) | Bianca | 7 | Almost Done |
| 4 | 5 | Main method(people already having an account in person list) TEST SEP | Bianca | 4 | Started |
| 4 | 6 | Update model (javadoc) | Dominika | 6 | Almost Done |
| 4 | 7 | Create rentals database (+ER) | Elly | 2 | Done |
| 4 | 8 | Test cases | Luis | 3 | Done |
| 2 | 1 | Update diagrams(domain model + class diagram + er + gr) | Dominika | 3.5 | Not started |
| 2 | 2 | Update use cases + 1 activity diagram  Test cases | Bianca | 3.5 | Not started |
| 2 | 3 | GUI fxml | Elly | 1 | Done |
| 2 | 4 | View(javadoc + viewController + viewHandler part) | Elly | 1.5 | Almost Done |
| 2 | 5 | ViewModel(jvadoc + viewmodel + ViewModelFactory part) | Elly | 1.5 | Almost Done |
| 2 | 6 | Update Model(Javadoc) | Luis | 2 | Done |
| 2 | 7 | Main method  TEST SEP | Luis | 2 | Started |
| 2 | 8 | Create databases (+ER) | Luis + Dominika | 2 | Done |
| 7 | 1 | Update activity diagram/use cases(if needed) | Dominika | 0.5 | Started |
| 7 | 2 | GUI fxml | Dominika | 1 | Done |
| 7 | 3 | View + viewmodel (javadoc) | Luis | 3 | Started |
| 7 | 4 | Update model (if needed) | Elly | 0.5 | Done |
| 7 | 5 | Test cases | Bianca | 1.5 | Done |

Bianca 21

Dominika 15

Elly 16

Luis 16.5