|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| PB-ID | ID | Task title | Responsible | Estimate (hours) | Status |
| 3 | 1 | Update diagrams(domain model + class diagram) | Dominika | 1 | Not started |
| 3 | 2 | Update use cases + 1 activity diagram  Test cases | Dominika | 3 | Not started |
| 3 | 3 | GUI fxml (only add and remove, the list ) | Elly | 1 | Done |
| 3 | 4 | View(javadoc + viewController + viewHandler part) | Elly | 5 | Done |
| 3 | 5 | ViewModel(jvadoc + viewmodel + ViewModelFactory part) | Luis | 5 | Not started |
| 3 | 6 | Update Model(Javadoc + model) | Dominika | 1 | Not started |
| 3 | 7 | Main method(try to add and remove movies) TEST SEP | Luis | 3 | Not started |
| 3 | 8 | Update database with movie data (+er,+gr) | Bianca | 3 | Not started |
| 3 | 9 | Connect database to model manager | Bianca | 8 | Not started |
| 6 | 1 | Update diagrams(domain model + class diagram) | Dominika | 0.5 | Not started |
| 6 | 2 | Update use cases + Test cases | Bianca | 1 | Not started |
| 6 | 3 | View(javadoc + viewController + viewHandler part) | Elly | 3 | Done |
| 6 | 4 | ViewModel(jvadoc + viewmodel + ViewModelFactory part) | Luis | 3 | Not started |
| 6 | 5 | Update Model(Javadoc + model) | Dominika | 1.5 | Not started |
| 6 | 6 | Main method() TEST SEP | Bianca | 1 | Not started |
| 8 | 1 | Update diagrams(domain model + class diagram) | Dominika | 0.5 | Not started |
| 8 | 2 | Update use cases + 1 activity diagram  Test cases | Dominika | 1 | Not started |
| 8 | 3 | Update the GUI fxml (add list to the gui from 7 user story) | Elly | 0.5 | Done |
| 8 | 4 | View(javadoc + viewController + viewHandler part) | Elly | 1 | Done |
| 8 | 5 | ViewModel(jvadoc + viewmodel + ViewModelFactory part) | Luis | 1 | Not started |
| 8 | 6 | Update Model(Javadoc + model) | Bianca | 0.5 | Not started |
| 8 | 7 | Main method() TEST SEP | Luis | 0.5 | Not started |
| 16 | 1 | Update diagrams(domain model + class diagram) | Dominika | 1 | Not started |
| 16 | 2 | Update use cases + 1 activity diagram  Test cases | Bianca | 3 | Not started |
| 16 | 3 | View(javadoc + viewController + viewHandler part) | Elly | 1 | Done |
| 16 | 4 | ViewModel(jvadoc + viewmodel + ViewModelFactory part) | Luis | 3 | Not started |
| 16 | 5 | Update Model(Javadoc + model) | Dominika | 1 | Not started |
| 16 | 6 | Main method() TEST SEP | Elly | 2 | Not started |
| 16 | 7 | Update database with movie data (+er,+gr) | Bianca | 1 | Not started |
| 16 | 8 | Update database manager (methods) | Dominika | 3 | Not started |
| 17 | 1 | Update diagrams(domain model + class diagram) | Dominika | 0.5 | Not started |
| 17 | 2 | Update use cases + 1 activity diagram  Test cases | Dominika | 1 | Not started |
| 17 | 3 | Update GUI fxml (extra button in movie details window) | Elly | 0.5 | Done |
| 17 | 4 | View(javadoc + viewController + viewHandler part) | Elly | 0.5 | Done |
| 17 | 5 | ViewModel(jvadoc + viewmodel + ViewModelFactory part) | Luis | 0.5 | Not started |
| 17 | 6 | Update Model(Javadoc + model) | Dominika | 0.5 | Not started |
| 17 | 7 | Main method() TEST SEP | Bianca | 0.5 | Not started |

Dominika à 15,5

Binca à18

Elly à14,5

Luis à 16