|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| PB-ID | ID | Task title | Responsible | Estimate (hours) | Status |
| 11 | 1 | Update diagrams(domain model + class diagram) | Dominika | 1 | Not started |
| 11 | 2 | Update use cases + 1 activity diagram  Test cases | Bianca | 1 | Done |
| 11 | 3 | GUI fxml (profile + list of rented movies ) | Elly | 1 | Done |
| 11 | 4 | View(javadoc + viewController + viewHandler part) | Elly | 1 | Done |
| 11 | 5 | ViewModel(jvadoc + viewmodel + ViewModelFactory part) | Luis | 3 | Not started |
| 11 | 6 | Update Model(Javadoc + model) | Dominika | 3 | Not started |
| 11 | 7 | Update database methods | Dominika | 5 | Not started |
| 11 | 8 | Create Client-Server classes(javadoc, server part) | Bianca | 10 | Not started |
| 11 | 9 | Create Client-Server classes(javadoc, client part) | Elly | 10 | Started |
| 11 | 10 | Client model(javadoc + client’s rentals) | Luis | 3 | Not started |
| 11 | 11 | Main method() TEST SEP | Luis | 2 | Not started |
| 13 | 1 | Update diagrams(domain model + class diagram) | Dominika | 0.5 | Not started |
| 13 | 2 | Update use cases + 1 activity diagram  Test cases | Bianca | 0.5 | Done |
| 13 | 4 | Update View(javadoc + viewController + viewHandler part) | Elly | 1 | Done |
| 13 | 5 | Update ViewModel(jvadoc + viewmodel + ViewModelFactory part) | Elly | 1 | Done |
| 13 | 6 | Update Model(Javadoc + model) | Luis | 1 | Not started |
| 13 | 7 | Main method(try to write comments) TEST SEP | Elly | 1 | Not started (waiting code) |
| 14 | 1 | Update diagrams(domain model + class diagram) | Dominika | 0.5 | Not started |
| 14 | 2 | Update use cases + 1 activity diagram Test cases | Dominika | 0.5 | Done |
| 14 | 3 | Update View(javadoc + viewController + viewHandler part) | Elly | 1 | Done |
| 14 | 4 | Update ViewModel(jvadoc + viewmodel + ViewModelFactory part) | Luis | 1 | Not started (I think I started, didn’t check the responsible ~Elly) |
| 14 | 5 | Update Model(Javadoc + model) | Luis | 0.5 | Not started |
| 14 | 6 | Main method() TEST SEP | Elly | 0.5 | Not started (waiting code) |
| 16 | 1 | Update diagrams(domain model + class diagram) | Dominika | 0.5 | Not started |
| 16 | 2 | Update use cases + 1 activity diagram  Test cases | Dominika | 0.5 | Done |
| 16 | 3 | Update View(javadoc + viewController + viewHandler part) | Luis | 0.5 | Not started |
| 16 | 4 | Update ViewModel(jvadoc + viewmodel + ViewModelFactory part) | Luis | 0.5 | Not started |
| 16 | 5 | Update Model(Javadoc + model) | Luis | 1 | Not started |
| 16 | 6 | Main method() TEST SEP | Elly | 1 | Not started (waiting code) |
| 16 | 7 | Update database methods | Dominika | 3 | Not started |
| 16 | 8 | Connect database | Bianca | 8 | Not started |
| 18 | 1 | Update diagrams(domain model + class diagram) | Dominika | 0.5 | Not started |
| 18 | 2 | Update use cases + 1 activity diagram  Test cases | Dominika | 0.5 | Done |
| 18 | 3 | Update View(javadoc + viewController + viewHandler part) | Elly | 0.5 | Done |
| 18 | 4 | Update ViewModel(jvadoc + viewmodel + ViewModelFactory part) | Luis | 0.5 | Not started |
| 18 | 5 | Update Model(Javadoc + model) | Luis | 1 | Not started |
| 18 | 6 | Main method() TEST SEP | Luis | 1 | Not started |

Dominika à 15,5

Binca à19.5

Elly à18

Luis à 15