|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| PB-ID | ID | Task title | Responsible | Estimate (hours) | Status |
| 5 | 1 | Update documentation | Dominika | 2 | Done |
| 5 | 2 | User cases + activity + test cases | Bianca | 2 | Done |
| 5 | 3 | Update view (javadoc) | Elly | 1 | Done |
| 5 | 4 | Update viewmodel (javadoc) | Luis | 1 | Done |
| 5 | 5 | Update model + client (javadoc) | Elly | 1 | Done |
| 5 | 6 | Test main | Luis | 2 | Tried (got some errors on my computer) |
| 5 | 7 | Update database methods (javadoc) | Dominika | 1 | Done |
| 9 | 1 | Update documentation | Dominika | 1 | Done |
| 9 | 2 | User cases + activity + test cases | Bianca | 3 | Done |
| 9 | 3 | Update GUI (text field + 1 button) | Elly | 2 | Done |
| 9 | 4 | Update view (javadoc) | Elly | 2 | Done |
| 9 | 5 | Update viewmodel (javadoc) | Luis | 5 | Done |
| 9 | 6 | Update model (javadoc) | Dominika | 3 | Done |
| 9 | 7 | Update client (javadoc) | Elly | 3 | Done |
| 9 | 8 | Test main | Bianca | 5 | Started |
| 9 | 9 | Update database methods (javadoc) | Dominika | 3 | Done |
| 10 | 1 | Update documentation | Dominika | 1 | Done |
| 10 | 2 | User cases + activity + test cases | Bianca | 1 | Done |
| 10 | 3 | Update GUI (text field + 1 button) | Elly | 1 | Done |
| 10 | 4 | Update view (javadoc) | Elly | 1 | Done |
| 10 | 5 | Update viewmodel (javadoc) | Luis | 1 | Done |
| 10 | 6 | Update model (javadoc) | Luis | 1 | Done |
| 10 | 7 | Update client (javadoc) | Elly | 1 | Done |
| 10 | 8 | Test main | Bianca | 2 | Started |
| 10 | 9 | Update database methods (javadoc) | Dominika | 1 | Done |
| 12 | 1 | Update documentation | Dominika | 1 | Done |
| 12 | 2 | User cases + activity + test cases | Bianca | 2 | Done |
| 12 | 3 | Update view (javadoc) | Elly | 2 | Done |
| 12 | 4 | Update viewmodel (javadoc) | Luis | 2 | Done |
| 12 | 5 | Update model + client (javadoc) | Elly | 2 | Done |
| 12 | 6 | Test main | Bianca | 2 | Started |
| 12 | 7 | Update database methods (javadoc) | Dominika | 2 | Done |
| 13 | 1 | Update documentation | Dominika | 0.5 | Started |
| 13 | 2 | User cases + activity + test cases | Bianca | 1 | Done |
| 13 | 3 | Update view (javadoc) | Elly | 0.5 | Done |
| 13 | 4 | Update viewmodel (javadoc) | Luis | 1 | Done |
| 13 | 5 | Update model + client (javadoc) | Luis | 1 | Almost Done |
| 13 | 6 | Test main | Luis | 1 | Not started |
| 13 | 7 | Update database methods (javadoc) | Dominika | 1 | Done |
| 14 | 1 | Update documentation | Dominika | 0.5 | Done |
| 14 | 2 | User cases + activity + test cases | Bianca | 0.5 | Done |
| 14 | 3 | Update view (javadoc) | Elly | 0.5 | Done |
| 14 | 4 | Update viewmodel (javadoc) | Luis | 0.5 | Done |
| 14 | 5 | Update model + client (javadoc) | Elly | 0.5 | Done |
| 14 | 6 | Test main | Bianca | 1 | Started |
| 14 | 7 | Update database methods (javadoc) | Dominika | 0.5 | Done |
| 15 | 1 | Update documentation | Luis(Do) | 0.5 | Done |
| 15 | 2 | User cases + activity + test cases | Bianca | 0.5 | Done |
| 15 | 3 | Update view (javadoc) | Elly | 0.5 | Done |
| 15 | 4 | Update viewmodel (javadoc) | Luis | 0.5 | Done |
| 15 | 5 | Update model + client (javadoc) | Luis | 0.5 | Done |
| 15 | 6 | Test main | Luis | 1 | Not started |
| 15 | 7 | Update database methods (javadoc) | Dominika | 0.5 | Done |

Dominika à 18

Binca à 18

Elly à 18

Luis à 18

\* Make method that will remove a rental after the expiration date. :)