|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| PB-ID | ID | Task title | Responsible | Estimate (hours) | Status |
| 1 | 1 | Update every documentation | Dominika | 0.5 | Done |
| 1 | 2 | Javadoc for everything | Elly | 0.5 | Done |
| 1 | 3 | Update view (GUI css) | Bianca | 2 | Done |
| 1 | 4 | Update code | Ely | 5 | Done |
| 1 | 5 | Test main | Luis | 1 | Done |
| 1 | 6 | Update database methods | Dominika | 1 | Done |
| 1 | 7 | UNI testing | Luis | 5 | Done |
| 7 | 1 | Update view (GUI css) | Bianca | 1 | Done |
| 7 | 2 | Update code | Elly | 1 | Done |
| 7 | 3 | Test main | Bianca | 1 | Done |
| 7 | 4 | Update database methods | Dominika | 0.5 | Done |
| 7 | 5 | Javadoc for everything | Luis | 0.5 | Done |
| 7 | 6 | UNI testing | Dominika | 2.5 | Done |
| 11 | 1 | Update view (GUI css) | Bianca | 5 | Done |
| 11 | 2 | Update code | Elly | 5 | Done |
| 11 | 3 | Test main | Luis | 5 | Done |
| 11 | 4 | Update database methods | Dominika | 5 | Done |
| 11 | 5 | Javadoc for everything | Elly | 5 | Done |
| 11 | 6 | UNI testing | Luis | 15 | Done |
| 17 | 1 | Update view (GUI css) | Bianca | 0.5 | Done |
| 17 | 2 | Update code | Elly | 1 | Done |
| 17 | 3 | Test main | Bianca | 0.5 | Done |
| 17 | 4 | Update database methods | Dominika | 0.5 | Done |
| 17 | 5 | Javadoc for everything | Luis | 0.5 | Done |
| 17 | 6 | UNI testing | Dominika | 1 | Done |

Dominika à 11

Binca à 10

Elly à 17.5

Luis à 27